**WORK BREAKDOWN AGREEMENT**

This document details the work breakdown agreement between Adrienne Rio Wongso Atmojo and Sean Jun Wei Hii for Assignment 3 FIT2099.

The deliverables to divide are:

* Going to town
* Shotgun and sniper rifle
* Mambo Marie
* Ending the game
* Recommendations for change to the game engine

**Going to town**

For the Going to Town section, Sean will be responsible for producing the code and to deliver it by Tuesday, 9 June 2020. Testing and reviewing of the code will be done by Adrienne and Sean.

**Shotgun and sniper rifle**

For the shotgun and sniper rifle section, Sean will be responsible for producing the code and to deliver it by Friday, 12 June 2020. Testing and reviewing of the code will be done by Adrienne and Sean.

**Mambo Marie**

For Mambo Marie, Adrienne will be responsible for producing the code and to deliver it by Friday 12 June 2020. Testing and reviewing of the code will be done by Adrienne and Sean.

**Ending the game**

For ending the game, Adrienne will be responsible for producing the code and to deliver it by Friday, 12 June 2020. Testing and reviewing of the code will be done by Adrienne and Sean.

**Recommendations for change to the game engine**

For the recommendations for change to the game engine, Adrienne will be responsible for producing the report and delivering it by Friday 12 June 2020. Reviewing the report will be done by Adrienne and Sean.

**Acceptance of WBA (please write “I accept this WBA”)**

Sean Jun Wei Hii: I accept this WBA

Adrienne Rio Wongso Atmojo: I accept this WBA